## Slide 1: WP5 Beamline Instrumentation
23/11/2021

## Slide 2
0-2 Year Plan
Deliverables
List of R&D requirements to enable development of monitors during years 3-5
Endstations designed for integration with beam line, monitoring systems and acoustic imaging with automated stages for cell irradiations
Wishlist/requirements from imaging group to study cellular level changes
Commisioned beamline for phase 2 experiments
Methodology
Assess current beam monitoring technology and identify the required R&D for Lhara beams
  SciWire 1D planes (JM)
  Gas profiler (CW)
  IRRAD BPM (FR)  contacted over the weekend
  Pot of money for emerging groups
  Dosimetry such as alanine, calorimeters etc. (NPL/TP)
Design environmental end stations for cell irradiations and automated handling which allow hypoxia, gas changes, automation, integration with beamline, monitoring with ionacoustic imaging (JP)
Engage with Cell Imaging community to specify requirements on in vivo cell imaging via two workshops and a white paper (RFI)
Design and construct vertical beam line and beam delivery system for testing. Will require funding external to this proposal (TP/CW/TzW)

## Slide 3: Gas profile monitor – HLLHC/Medical (CW et al)
Gas jet
Proton beam
Electrodes
MCP
Camera
Phosphor screen
High E-field
MCP
Phosphor screen
Detector
Ionization
Ion extraction
Visible light

## Slide 4: IRRAD BPM

## Slide 5
3-5 Year Plan
Deliverable
Layout of Lhara beam delivery system with BPMs, magnets, dosimetry equipment locations identified and technology developed
Proven technology developed and tested which capable of monitoring Lhara beams on a pulse-by-pulse basis in real time with a plan for integration into the accelerator feedback
Demonstrate experiments using the in vivo end stations including cells and dose monitoring from WP4
Cell imaging capabilities identified and room designed to encorporate these
UoB beam line development to enable a vertical beam line with chopped/pulsed beams
Identify Phase III requirements and technical challenges.
Methodology
….. TBC

## Slide 6: WP5
0-2 Year Deliverables
List of R&D requirements to enable development of monitors and dosimetry during years 3-5
Endstations designed for integration with beam line, monitoring systems and acoustic imaging (WP4) with automated stages for cell irradiations
Wishlist/requirements from imaging group to study cellular level changes
Commissioned beamline for years 3-5 experiments
3-5 Year Deliverables
Layout of Lhara beam delivery system with BPMs, magnets, dosimetry equipment locations identified and technology developed
Technology developed and tested capable of monitoring Lhara beams on a pulse-by-pulse basis in real time with a plan for integration into the accelerator feedback
Demonstrate experiments using the end stations including cells and dose monitoring from WP4
Cell imaging capabilities identified and room designed to incorporate these
UoB beam line development to enable a vertical beam line with chopped/pulsed beams
Identify Phase III requirements and technical challenges.
Gas jet
Proton beam
Electrodes
MCP
Camera
Phosphor screen
High E-field